Measure J Citizens’ Bond Oversight Committee[image: image1.png]B,

T
4
£
5
8

L 4  BUTTE COLLEGE
R A




MINUTES

October 23, 2019 

A meeting of the Butte-Glenn Community College District Measure J Citizens’ Bond Oversight Committee was held on Wednesday, October 23, 2019 at 3:30 p.m. in the Main Campus Facilities Construction Trailer on the Main Campus of Butte College located at 3536 Butte Campus Drive, Oroville, CA, 95965.
I. Call to Order
At 2:00 p.m., Mrs. Dunlap called the meeting to order.

Members Present:

Ms. Trish Dunlap, Committee Chair, College Foundation Representative 
Mr. John Nock, Committee Vice Chair, Member at Large
Mr. Mike Boss, Business/Community Representative
Mr. Gilbert Houston, Bona Fide Taxpayers Association Representative

Members Absent:  Mr. Tom Lando, Member at Large

                         Mr. Orval Hughes, Senior Citizen’s Organization Representative




  Mr. Keifer Peterson, Associated Students

II. Public Comment
There were no public comments

III. Approval of Minutes
A. The minutes of the May 8, 2019 meeting were approved as presented.  Motioned by Mr. Nock seconded by Mr. Houston. Motion carried unanimously.
IV. Information and Discussion Items
A. Measure J Construction Projects Update

Kim Jones provided an update on the status of the current Measure J Construction Projects. 
· Welding & Manufacturing Grand Opening was held on October 16, 2019. Classrooms and labs are operational and students are attending classes in the new building.  Demolition of the former Welding building will be done in the Summer of 2020.  There is 340.3kw solar on the rooftop and we have added an additional 576kw of solar with parking shade structures to offset utility costs for the new building.   
· Kinesiology & Athletic Performance Center/Press Box will have a Grand Opening on November 16, 2019 to coincide with Homecoming. The first home game is scheduled for this Saturday, October 26th.  The ticket booth, concessions, restrooms, press box and scoreboard will be operational.  
· Infrastructure - gas line replacement were completed by Arts/BE/SAS, Campus Center, LS, and TE. ADA sidewalk replacements and repairs are being done at various locations around campus including a walkway to the Press Box. 
· Instructional/District Technology smart classroom upgrades have been completed in LRC, Media Center and Library.  Arts smart classroom upgrade is scheduled for Winter 2020. 
· Implementation of Series B

· Athletics Phase I (final construction completed)
· Technology Remodel (planning and construction) 

· Scenario Village (planning and construction) 
· Science Building (planning to begin Fall 2020)
· IT upgrades continue

· Facilities Infrastructure Upgrade

· Faculty/Staff Computer Life Cycle
B. Measure J Financial Update

Kim Jones reviewed the expenditure report.  93% of funds have been expended from Series A.  Cost escalation, labor shortages and lack of skilled workers continue to be challenging. 
V. Future Meeting Dates

February 12, 2020
May 13, 2020

October 21, 2020

VI. Adjournment
At 2:48 p.m., the campus experienced a PG&E Public Safety Power Shutdown and the meeting was adjourned to a tour of Kinesiology and Athletic Performance Center.   
